A Sprint is a fixed period or duration in which the development team works to complete a defined set of tasks.

An Epic is a large functional requirement that cannot be completed in a single sprint and is divided into smaller Stories.

A Story is a small, manageable task that contributes to completing an epic.

A Story Point represents the level of effort required to complete a story and is usually estimated using the Fibonacci scale.

Story Point Estimation Scale

- 1 – Very Easy task

- 2 – Easy task

- 3 – Moderate task

- 5 – Difficult task

# Sprint 1: Data Collection & Preprocessing (2 Days)

Epic: Data Collection & Preprocessing

This sprint focuses on gathering retinal fundus images and preparing the dataset for model training. Proper preprocessing ensures data quality and reliability of predictions.

## Stories and Story Points

- Collection of retinal fundus images – 2 story points

- Loading image dataset into the environment – 1 story point

- Handling missing or corrupted images – 3 story points

- Image preprocessing (resizing, normalization) – 3 story points

Total Story Points (Sprint 1): 9

# Sprint 2: Exploratory Data Analysis & Feature Engineering (2 Days)

Epic: Feature Engineering

This sprint focuses on understanding the dataset and preparing image features that improve deep learning model performance.

## Stories and Story Points

- Exploratory data analysis of fundus images – 4 story points

- Image encoding and normalization – 1 story point

- Feature creation and data augmentation – 2 story points

Total Story Points (Sprint 2): 7

# Sprint 3: Model Development (3 Days)

Epic: Model Building

This sprint involves designing and training the deep learning model for diabetic retinopathy detection.

## Stories and Story Points

- CNN model architecture design – 5 story points

- Hyperparameter tuning – 2 story points

- Model evaluation (accuracy, precision, recall, F1-score) – 2 story points

- Model validation – 1 story point

- Testing model performance – 3 story points

Total Story Points (Sprint 3): 13

# Sprint 4: Deployment (2 Days)

Epic: Deployment

This sprint focuses on integrating the trained model with a web-based interface and backend services.

## Stories and Story Points

- Development of working HTML frontend pages – 3 story points

- Flask backend API deployment – 5 story points

Total Story Points (Sprint 4): 8

# Sprint 5: Cloud Deployment, Testing & Documentation (3 Days)

Epic: Testing & Final Deployment

This sprint ensures the system is production-ready and well-documented.

## Stories and Story Points

- Cloud deployment (Render / Netlify) – 5 story points

- Full system testing – 5 story points

- Project documentation and report preparation – 3 story points

Total Story Points (Sprint 5): 13

# Summary of Story Points

| Sprint | Total Story Points |
| --- | --- |
| Sprint 1 | 9 |
| Sprint 2 | 7 |
| Sprint 3 | 13 |
| Sprint 4 | 8 |
| Sprint 5 | 13 |

Total Story Points = 50

# Velocity Calculation

Velocity is calculated as:

Velocity=Total Story Points CompletedNumber of Sprints\text{Velocity} = \frac{\text{Total Story Points Completed}}{\text{Number of Sprints}}Velocity=Number of SprintsTotal Story Points Completed Velocity=505=10\text{Velocity} = \frac{50}{5} = 10Velocity=550=10

Team Velocity

## My team velocity is 10 Story Points per Sprint.

This indicates consistent progress and balanced workload distribution across all sprints.

# Conclusion of Project Planning

The project planning follows Agile Scrum methodology with clearly defined sprints, epics, stories, and story points. Each sprint is time-bound and outcome-oriented, ensuring systematic development of the diabetic retinopathy detection system. The achieved velocity reflects efficient sprint execution and effective team collaboration.