# Project Planning Phase

(Product Backlog, Sprint Planning, User Stories, Story Points)

| Date: | 19 Feb 2026 |
| --- | --- |
| Team ID: | LTVIP2026TMIDS24563 |
| Project Name: | Deep Learning Fundus Image Analysis for Early Detection of Diabetic Retinopathy |
| Maximum Marks: | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The project is planned using Agile Scrum methodology, where the entire development is divided into multiple sprints. Each sprint focuses on a specific functional requirement (Epic), which is further broken down into user stories and tasks. Story points are assigned based on the complexity and effort required.

Sprint-wise Product Backlog

| Sprin t | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Point s | Priorit y | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint -1 | Data Collection & Preprocessing | USN-1 | Collection of retinal fundus images, data loading, data cleaning, handling missing or corrupted images | 9 | High | Yasaswi |
| Sprint -2 | Exploratory Data Analysis & Feature Engineering | USN-2 | Exploratory image analysis, normalization, augmentation, feature extraction preparation | 7 | High | jahnavi |
| Sprint -3 | Model Development | USN-3 | CNN model building, hyperparameter tuning, model | 13 | Low | sneha |

|  |  |  | evaluation and validation |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint -4 | Model Deployment | USN-4 | Flask API creation, frontend UI using HTML/CSS/JS for image upload and result display | 8 | Mediu m | jahanvi |
| Sprint -5 | Testing & Final Deployment | USN-5 | Full system testing, cloud deployment, documentation | 13 | High | yasaswi |

# Sprint-wise Task Breakdown and Story Point Allocation

## Sprint 1: Data Collection & Preprocessing (2 Days)

Epic: Data Collection & Preprocessing

- Collection of retinal fundus images – 2 points

- Loading image dataset into environment – 1 point

- Handling missing or corrupted images – 3 points

- Image resizing and normalization – 3 points

Total Story Points (Sprint 1): 9

## Sprint 2: Exploratory Data Analysis & Feature Engineering (2 Days)

Epic: Feature Engineering

- Exploratory image analysis and visualization – 4 points

- Image encoding and normalization – 1 point

- Data augmentation and feature preparation – 2 points

Total Story Points (Sprint 2): 7

## Sprint 3: Model Development (3 Days)

Epic: Model Development

- CNN model architecture design – 5 points

- Hyperparameter tuning – 2 points

- Model evaluation using accuracy, precision, recall, F1-score – 2 points

- Model validation – 1 point

- Testing model performance – 3 points

Total Story Points (Sprint 3): 13

## Sprint 4: Model Deployment (2 Days)

Epic: Deployment

- Development of working HTML pages – 3 points

- Flask backend API deployment – 5 points

Total Story Points (Sprint 4): 8

## Sprint 5: Testing & Final Deployment (3 Days)

Epic: Testing & Final Deployment

- Cloud deployment (onrender.com, netlify.app) – 5 points

- Full system testing – 5 points

- Documentation preparation – 3 points

Total Story Points (Sprint 5): 13

# Project Tracker, Velocity & Burndown Chart (4 Marks)

Sprint Tracker Table

| Sprint | Total Story Points | Duratio n | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |

| Sprint -1 | 9 | 2 Days | 02-02-20 26 | 03-02-2026 | 9 | 03-02-2026 |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint -2 | 7 | 2 Days | 04-02-20 26 | 05-02-2026 | 7 | 05-02-2026 |
| Sprint -3 | 13 | 3 Days | 06-02-20 26 | 08-02-2026 | 13 | 08-02-2026 |
| Sprint -4 | 8 | 2 Days | 09-02-20 26 | 10-02-2026 | 8 | 10-02-2026 |
| Sprint -5 | 13 | 3 Days | 11-02-20 26 | 13-02-2026 | 13 | 13-02-2026 |

# Velocity Calculation

Velocity represents the average number of story points completed per sprint.

- Total Story Points Completed:

9 + 7 + 13 + 8 + 13 = 50

- Number of Sprints: 5

Velocity=Total Story PointsNumber of Sprints=505=10\textbf{Velocity} = \frac{\text{Total Story Points}}{\text{Number of Sprints}} = \frac{50}{5} = 10Velocity=Number of SprintsTotal Story Points=550=10

## Team Velocity

My team velocity is 10 Story Points per Sprint.

This indicates consistent sprint execution and effective workload distribution across the project timeline.

# Burndown Chart Explanation

A burndown chart visually represents the remaining work (story points) against time during the sprint duration. It helps track project progress and ensures timely completion of tasks.

In this project:

- Story points decrease steadily across sprints

- All planned story points are completed within the sprint timelines

- No sprint spillover occurred

This demonstrates efficient sprint planning and execution.